FlowML

Development Work Plan – Final Completed Version

GitHub Repo: https://github.com/AlrJohn/FlowML 
Version 3.0  |  2026

# 1. Project Overview

This document is the final completed development plan for the FlowML programming language. It records what was planned, what was actually built, decisions that changed during development and why, and the final state of every deliverable.

Project outcome: FlowML v1.0 is complete. The language has a working lexer, parser, semantic analyzer, tree-walking interpreter, and source-to-source code generator. A full ML pipeline (load, preprocess, model, train, evaluate) is implemented and tested against real datasets.

| Metric | Value |
| --- | --- |
| Implementation language | Python 3.10+ |
| Total source lines | ~2,365 lines across 10 Python files |
| Test suite | 369 lines, 19 ML pipeline tests + general evaluator tests |
| ML backend | scikit-learn + pandas |
| Models supported | 9 (classification, regression, clustering) |
| Execution modes | Interpreter, Compiler (--compile), Analyzer (--analyze) |
| Language file extension | .fml |
| Compiler output | Standalone .py file, no FlowML runtime required |

# 2. Status Key

All task tables in this document use the following status values:

| Done | Completed as planned |
| --- | --- |
| Changed | Completed but differently than planned |
| Dropped | Intentionally removed from scope |
| Added | Not in original plan – added during development |

# 3. Master Task Tracker

| Phase | Week | Task | Status | Notes / Actual Outcome |
| --- | --- | --- | --- | --- |
| Pre-work | — | Lexer: source text -> token stream | Done | Complete. 252 lines in lexer.py |
| Pre-work | — | TokenType enum and Token dataclass | Done | Complete. 87 lines in tokens.py |
| Pre-work | — | AST node dataclasses | Done | Complete. 133 lines in ast_nodes.py |
| Pre-work | — | Recursive descent parser | Done | Complete. 455 lines in parser.py |
| Pre-work | — | Tree-walking evaluator | Done | Complete. 246 lines in evaluator.py |
| Pre-work | — | Variables and assignment | Done | Complete and tested |
| Pre-work | — | Print / println statements | Done | Both print and println implemented |
| Pre-work | — | Multiline programs with semicolons | Done | Complete |
| Week 1 | 1 | GitHub repository setup | Done | Repo at github.com/AlrJohn/FlowML |
| Week 1 | 1 | Module split into separate files | Done | 10 Python files, clean separation |
| Week 1 | 1 | README.md with usage instructions | Done | Complete |
| Week 1 | 1 | Module-level docstrings | Done | All files documented |
| Week 1 | 1 | main.py CLI entry point | Done | Supports --compile and --analyze flags |
| Week 2 | 2 | Comparison operators (==, !=, <, >, <=, >=) | Done | Complete and tested |
| Week 2 | 2 | if/else conditional statements | Done | Uses then_branch / else_branch fields |
| Week 2 | 2 | Two-character operator lexing (peek ahead) | Done | == vs = correctly distinguished |
| Week 3 | 3 | While loop | Done | Complete and tested |
| Week 3 | 3 | For loop | Dropped | No list type to iterate – deferred to future |
| Week 3 | 3 | Functions with explicit return keyword | Done | Complete. FunctionDefinition / FunctionCall |
| Week 3 | 3 | Bare return; for early exit | Added | Not originally planned – added for completeness |
| Week 3 | 3 | Lexical scope via Environment class | Done | 69 lines in environment.py with parent chain |
| Week 3 | 3 | ReturnException for call stack unwinding | Done | Clean unwind from any nested depth |
| Week 4 | 4 | Float literals (3.14) | Done | read_number() detects decimal point |
| Week 4 | 4 | String literals with escape sequences | Done | \n \t \\ \" supported |
| Week 4 | 4 | Boolean literals (true / false) | Done | Stored as Python bool values |
| Week 4 | 4 | FloatLiteral / StringLiteral / BoolLiteral nodes | Done | All in ast_nodes.py |
| Week 5 | 5 | SemanticAnalyzer class | Done | 313 lines in semantic_analyzer.py |
| Week 5 | 5 | Custom SymbolTable with HashTable backend | Added | 249 lines in symbol_table.py – not originally planned |
| Week 5 | 5 | Undefined variable detection | Done | Caught before execution |
| Week 5 | 5 | Undefined function call detection | Done | Caught before execution |
| Week 5 | 5 | Function argument count validation | Done | Exact count required |
| Week 5 | 5 | ML pipeline ordering checks | Done | load -> normalize -> split -> model -> train -> evaluate |
| Week 5 | 5 | Unknown model name validation | Done | Checked against MODEL_MAP |
| Week 5 | 5 | Split ratio validation (must sum to 1.0) | Done | 0.001 tolerance |
| Week 5 | 5 | Function support in the semantic analyzer | Added | _visit_FunctionDefinition/Call/Return added late |
| Week 6 | 6 | CodeGenerator class (codegen.py) | Done | Source-to-source compiler, emits Python |
| Week 6 | 6 | Indentation tracking for Python output | Done | emit_block() increments/decrements level |
| Week 6 | 6 | Automatic import collection and emission | Done | Only needed imports emitted at top of file |
| Week 6 | 6 | General-purpose statement generation | Done | All control flow, functions, expressions |
| Week 6 | 6 | ML statement code generation | Done | All 7 ML statements generate correct Python |
| Week 6 | 6 | Deferred normalization in generated code | Done | fit_transform on train, transform on test |
| Week 6 | 6 | --compile CLI flag in main.py | Done | Produces .py file alongside .fml source |
| Week 6 | 6 | --analyze CLI flag in main.py | Done | Runs semantic analysis only, reports errors |
| Week 7 | 7 | MLBackend class (MLBackend.py) | Done | 132 lines, all sklearn/pandas isolated here |
| Week 7 | 7 | load statement -> pd.read_csv() | Done | Complete |
| Week 7 | 7 | drop columns -> df.drop(columns=...) | Changed | Plural 'columns' only -> 'column' singular dropped |
| Week 7 | 7 | normalize -> deferred StandardScaler | Changed | Deferred to split() to prevent data leakage |
| Week 7 | 7 | split -> train_test_split with validation | Done | Ratios validated, train_set/test_set bound globally |
| Week 7 | 7 | Context-sensitive keywords train/test in split | Added | Not originally planned -> parser handles dual role |
| Week 7 | 7 | model -> MODEL_MAP lookup | Done | 9 models, params translated via PARAM_MAP |
| Week 7 | 7 | train -> model.fit(X, y) | Done | Dataset looked up from self.variables |
| Week 7 | 7 | evaluate -> model.score(), stored in variable | Done | result_var bound in environment |
| Week 7 | 7 | 19-test ML pipeline test suite | Done | All 19 tests passing |
| Dropped | — | Constant folding optimizer | Dropped | Minimal benefit for toy language scope |

# 4. Key Design Decisions Made During Development

This section documents significant decisions that changed or extended the original plan, with the rationale for each.

## 4.1 drop columns – Plural Only

Original plan: Two keywords – 'column' (singular) for drop and 'columns' (plural) for normalize.

Actual implementation: Only 'columns' (plural) for both drop and normalize. The COLUMN token type was removed entirely.

Rationale: Simplifies the grammar, reduces keyword count, and makes the syntax consistent. A single column is handled by providing one string: drop columns "id";.

## 4.2 Deferred Normalization

Original plan: normalize would apply StandardScaler immediately when called.

Actual implementation: normalize stores column names only. Actual scaling happens inside split(), applying fit_transform to training data and transform to test data.

Rationale: Immediate scaling before split causes data leakage – the scaler sees test set statistics during fitting, which produces optimistically biased results. The deferred approach is statistically correct and is enforced automatically by the language regardless of how the user writes their program.

## 4.3 Context-Sensitive Keywords in split

Original plan: split data into train=0.8 test=0.2 – no consideration of the keyword conflict.

Actual implementation: train and test are both reserved keywords (TRAIN, TEST tokens). The parser accepts them as parameter labels, specifically within the split statement – a context-sensitive keyword pattern. The lexer always emits TRAIN/TEST; the parser handles their dual role based on position.

Rationale: train is also used as a statement keyword (train on train_set). Making both train and test context-sensitive preserves the readable syntax while maintaining correct tokenization. This is a well-established language design pattern used in SQL.

## 4.4 Model Names as Identifiers

Original plan: Model names were described informally without specifying their token type.

Actual implementation: Model names are identifiers (IDENTIFIER tokens). The parser accepts any valid identifier after the model keyword. Validation against MODEL_MAP happens in the evaluator and semantic analyzer, not the parser.

Rationale: This design means adding new model support requires only adding an entry to MODEL_MAP – no grammar changes, no new token types, no parser modifications.

## 4.5 Custom SymbolTable with HashTable Backend

Original plan: Semantic analyzer would use a simple Python set or dict for variable tracking.

Actual implementation: A dedicated SymbolTable class backed by a custom HashTable implementation (249 lines in symbol_table.py).

Rationale: Demonstrates understanding of data structures underlying compiler symbol management. A hash table is the standard data structure used in production compilers for symbol tables. The custom implementation makes this explicit rather than relying on Python's built-in dict.

## 4.6 Constant Folding Optimizer Dropped

Original plan: A simple constant folding pass between semantic analysis and code generation.

Actual implementation: No optimizer was implemented.

Rationale: The code generator targets Python, which has its own optimizer (CPython peephole optimizer). All numerical computation is delegated to sklearn and pandas. The practical impact of a FlowML-level optimizer is negligible. The time was better invested in the semantic analyzer and code generator.

# 5. Final Repository Structure

flowml/

├── README.md

├── main.py                    # CLI: interpret / --compile / --analyze

├── iris.csv                   # Sample dataset for testing

├── titanic.csv                # Additional sample dataset

├── test.toy                   # Primary test program

│

├── flowml/                    # Language implementation package

│   ├── __init__.py # Exposes interpret(),compile_to_python(), analyze()

│   ├── tokens.py   # TokenType enum and Token dataclass  [87 lines]

│   ├── lexer.py    # Lexer: source text → token stream   [252 lines]

│   ├── ast_nodes.py # All AST node dataclasses             [133 lines]

│   ├── parser.py    # Recursive descent parser             [455 lines]

│   ├── semantic_analyzer.py # Semantic analysis phase      [313 lines]

│   ├── symbol_table.py # HashTable-backed SymbolTable      [249 lines]

│   ├── environment.py  # Scope management + ReturnException [69 lines]

│   ├── evaluator.py    # Tree-walking interpreter          [246 lines]

│   ├── MLBackend.py    # sklearn/pandas integration        [132 lines]

│   └── codegen.py      # Code generator (transpiler)       [250 lines]

│

├── tests/

│   ├── __init__.py

│   └── test_suite.py # 19 ML pipeline tests + general tests [369 lines]

│

└── docs/

├── FlowML_WhitePaper_v3.docx

├── FlowML_LanguageSpec_v3.docx

└── FlowML_WorkPlan_v3.docx    # This document

# 6. Final File Responsibilities

| File | Lines | Responsibility | Status |
| --- | --- | --- | --- |
| tokens.py | 87 | TokenType enum and Token dataclass. No logic. | Done |
| lexer.py | 252 | Converts source text to List[Token]. Handles all literals, operators, keywords. | Done |
| ast_nodes.py | 133 | All AST node dataclasses. No logic, no imports from other modules. | Done |
| parser.py | 455 | Recursive descent parser. Consumes List[Token], produces AST. | Done |
| symbol_table.py | 249 | HashTable-backed SymbolTable for semantic analysis. Added during development. | Added |
| semantic_analyzer.py | 313 | Walks AST, collects SemanticErrors. Runs before interpreter or code generator. | Done |
| environment.py | 69 | Environment class with parent scope chain. ReturnException for function return. | Done |
| evaluator.py | 246 | Tree-walking interpreter. Dispatches to eval_NodeType methods. | Done |
| MLBackend.py | 132 | All sklearn/pandas calls. Isolated from evaluator. Implements deferred normalization. | Done |
| codegen.py | ~250 | Code generator. Walks AST, emits Python source with correct imports and indentation. | Done |
| __init__.py | 21 | Exposes interpret(), compile_to_python(), analyze() as public API. | Done |
| main.py | 39 | CLI entry point. Dispatches to interpreter, code generator, or analyzer based on flags. | Done |
| test_suite.py | 369 | 19 ML pipeline tests + evaluator tests. All passing. | Done |

# 7. Final Test Results

## 7.1 ML Pipeline Tests (19/19 Passing)

| Test | Expected | Result |
| --- | --- | --- |
| RandomForest full pipeline | score 0.85–1.0 | PASS |
| LogisticRegression no params | score 0.7–1.0 | PASS |
| KNN with neighbors=5 param | score 0.85–1.0 | PASS |
| SVM classifier | score 0.8–1.0 | PASS |
| NaiveBayes classifier | score 0.7–1.0 | PASS |
| drop single column | score 0.6–1.0 | PASS |
| normalize then split | score 0.85–1.0 | PASS |
| drop and normalize together | score 0.85–1.0 | PASS |
| score stored as variable | score accessible | PASS |
| Ridge alpha param translation | float score | PASS |
| RandomForest trees param translated | score 0.85–1.0 | PASS |
| Unknown model raises error | Exception raised | PASS |
| Split ratios not summing to 1.0 | Exception raised | PASS |
| Train before model raises error | Exception raised | PASS |
| File not found raises error | Exception raised | PASS |
| Undefined dataset in train | Exception raised | PASS |
| Undefined dataset in evaluate | Exception raised | PASS |
| Normalize deferred correctly | score 0.85–1.0 | PASS |
| No normalize also works | score 0.85–1.0 | PASS |

## 7.2 Live Test Results

The following output was observed running the primary test program (test.toy) against the iris.csv dataset using RandomForest:

PS C:\...\FlowML> python main.py test.toy

0.9

PS C:\...\FlowML> python main.py test.toy

0.9333333333333333

PS C:\...\FlowML> python main.py test.toy

1.0

The varying scores are expected – train_test_split uses a random seed by default, producing a different partition each run. All scores fall in the expected range for RandomForest on the iris dataset (0.90–1.00), confirming correct pipeline execution.

# 8. FlowML Language Summary

## 8.1 Three-Phase Compiler Pipeline

Source → Lexer → Tokens → Parser → AST

|

Semantic Analyzer → Validated AST

|

┌────────────────┴────────────────┐

Interpreter                     Code Generator

(evaluator.py)                      (codegen.py)

Executes directly              Emits standalone .py file

## 8.2 Complete Example Program

// FlowML v1.0 — Full ML pipeline example

load "iris.csv";

normalize columns "sepal_length", "sepal_width", "petal_length", "petal_width";

split data into train=0.8 test=0.2;

model RandomForest trees=100;

train on train_set;

accuracy = evaluate on test_set;

if (accuracy > 0.9) {

println "Excellent performance.";

} else {

println "Consider tuning.";

}

function format_pct(score) {

return score * 100;

}

pct = format_pct(accuracy);

print pct;

# 9. References

Pedregosa, F., et al. (2011). Scikit-learn: Machine Learning in Python. Journal of Machine Learning Research, 12, 2825–2830.

McKinney, W. (2010). Data Structures for Statistical Computing in Python. Proceedings of the 9th Python in Science Conference (SciPy 2010), pp. 51–56.

Aho, A. V., Lam, M. S., Sethi, R., & Ullman, J. D. (2006). Compilers: Principles, Techniques, and Tools (2nd ed.). Addison-Wesley.

Nystrom, R. (2021). Crafting Interpreters. Genever Benning. https://craftinginterpreters.com

ECMAScript 2023 Language Specification. ECMA International. ECMA-262, 14th Edition.